## Slide 1: Phase 3 Tollgate Review Discussion Template
GSA, Unified Shared Services Management
Month, Year

## Slide 2: Questions to be Answered
This template is intended to guide a Tollgate Review discussion between a Customer, USSM, and the Tollgate review team
3. Engagement
Questions to Be Answered |  | Reviewers
 | Are the fit-gap analysis results in alignment with maintaining standard solutions to the extent possible? | Service Area Managing Partner
 | How inclusive is the risk analysis? How inclusive is the integrated master schedule? Is the schedule realistic and achievable? Is the selected provider adequately resourced and prepared to support the new customer in the migration phases? Is the customer adequately resourced and is the organization ready to begin the migration phase? Are the scope of services and migration phase roles and responsibilities adequately defined and understood between customer and provider Are migration and O&M service level agreements adequate to maintain performance requirements? Does the program have adequate plans to mitigate key risks and issues? | USSM
 | Has the Life Cycle Cost Estimate (LCCE) been updated to reflect business requirements, and is it reasonable? | Resource Management Office (RMO) (C&P); USSM; Office of the Federal Chief Information Officer (OFCIO)

## Slide 3: Instructions for Completing This Template
This template is intended to guide a Tollgate Review Discussion between a Customer, USSM, and the Tollgate review team
To use this template:
Use the source documents included within each slide to develop summary-level information that will help guide the Tollgate review
Be prepared to discuss specific questions/content included on each slide before or during the Tollgate review
Once complete, send this template and required documentation to the USSM M3 team (USSM.M3@gsa.gov) to schedule a Tollgate review meeting
Direct any questions on content or information that should be included in this presentation to the USSM M3 team (USSM.M3@gsa.gov)

## Slide 4: Documentation Required for Phase 3 Tollgate Review
The following documentation is required in guiding a discussion to demonstrate readiness and gain approval for Phase 3. Agencies purchasing transaction processing services only will identify relevant activities and artifacts for their project using the M3 Services Tailoring Guide.
Information Contained in Tollgate Review Discussion | 
M3 Risk Assessment Tool Target State Solution Scope Fit-Gap Analysis Migration Plan, Schedule, and Release Approach Top Risks LCCE HR/Staffing Plan (Customer) HR/Staffing Plan (Provider) Procurement Approach (Customer) Procurement Approach (Provider, Federal) Change Management and Communications Approach Training Approach Contact Center Approach Data Management/Data Quality Approach Program Governance Model Lessons Learned | 
Exit Criteria (to move into Phase 4) | 
Fit-Gap Analysis Completed PMO and Governance Process Integrated LCCE Updated for Migration and O&M | Migration Approach Finalized Integrated Master Schedule Drafted SLAs for O&M Defined Go/No-Go Criteria Approved
Phase 3 Documentation | 
Implementation Approach/Timeline LCCE for Migration and O&M Gap Analysis Report Data Cleansing Plan O&M Service Level Agreements (SLAs) Go/No-Go Criteria for Go-Live Assessment Intent to Exercise Migration Option (Commercial) M3 Risk Assessment Tool Program Charter HR/Staffing Plan Integrated Master Schedule (IMS) Program Management Plan Independent Verification and Validation (IV&V) Plan Governance Charter Migration Approach, including Technical Strategies Procurement Plan Status Reports/Dashboards Change Request Log Change Request Form Lessons Learned Report Risk Management Plan Risks, Actions, Issues, and Decisions (RAID) Log | Migration Phase IAA Terms and Conditions (Federal Only) Labor Relations Strategy Change Management Plan Communications Plan Readiness Assessment Workforce Assessment Training Plan Requirements Management Plan Requirements Traceability Matrix (RTM) Validated and Updated As-Is Systems Environment Target State Systems Environment Test Plan Configuration Management Plan CooP and Disaster Recovery Plan Interface Strategy Enhancement Strategy Data Cleansing Scripts Documented Data Structure and Mapping Data Conversion Plan Target State Concept of Operations Contact Center Strategy

## Slide 5: Risk Assessment Tool
Determine the risk rating at the end of Phase 3 using the M3 Risk Assessment Tool and submit with tollgate review material.
ILLUSTRATIVE

## Slide 6: Target State Solution Scope
Describe the Target State Systems Environment based on the scope of the migration
Consider providing an overview and a diagram of the following:
The systems that will be managed by the provider
The customer or third-party systems that will be impacted by the migration
Other transformation or implementation initiatives that need to be coordinated in parallel
Any new or impacted interfaces
Source Documentation from Playbook
Target State Systems Environment
Notes: Picture may not be the best way to show this
Inventory of the interfaces
Have 2 pic – End state system and end state operating model

## Slide 7: Fit-Gap Analysis
Provide a description of the major gaps identified, the associated gap solutions, and the impact to the implementation
Consider including the following:
Mandatory or mission-critical gaps and the categories they fall in
The largest gap areas, and the plan to fill these gaps
Source Documentation from Playbook
Gap Analysis Report Gap Analysis Register

## Slide 8: Migration Plan, Schedule, and Release Approach
Provide a description of the major elements of the implementation approach including key dependencies
Consider providing a description of:
The approach and schedule for releases
The critical path milestones and dependencies that must be achieved for a successful migration
The approach and schedule for data conversion, testing, and retiring legacy systems
Source Documentation from Playbook
Integrated Master Schedule Implementation Approach/Timeline

## Slide 9: Top Risks
Provide the top 5 – 10 integrated migration risks identified to date by the customer and provider and proposed mitigation strategies
Risk | Impact | Probability | Owner | Mitigation Strategy
<Risk 1: If adequate resources are not dedicated to data cleansing, then cleansing activities will be delayed and the quality of the conversion will be reduced> | High | Medium | Program Manager | <Dedicate additional resources to support data cleansing efforts no later than 4/20>
Source Documentation from Playbook
Risks, Actions, Issues, and Decisions (RAID) Log Risk Management Plan

## Slide 10: Life Cycle Cost Estimate
Estimated Costs for Migration and Operations and Maintenance (O&M) |  |  |  |  |  |  |  |  | 
Responsible Party (Provider, Agency, Other) | Migration Cost Category / Work stream | FY N CPM | FY N+1 CPM | FY N+2 CPM | FY N+3 CPM | Total CPM | Cost Calculation | Required FTEs | Notes/Assumptions
 | Program Management Support |  |  |  |  |  |  |  | 
 | Data Conversion Support |  |  |  |  |  |  |  | 
 | Change Mgmt./Train |  |  |  |  |  |  |  | 
 | Business Process Reengineering |  |  |  |  |  |  |  | 
 | Systems Engineering |  |  |  |  |  |  |  | 
 | <Project or Organization Determined> |  |  |  |  |  |  |  | 
 | Total Migration |  |  |  |  |  |  |  | 
Provider | <Service Layer 1> |  |  |  |  |  |  |  | 
Provider | <Service Layer 2> |  |  |  |  |  |  |  | 
Agency | <Agency Cost> |  |  |  |  |  |  |  | 
 | Total O&M |  |  |  |  |  |  |  | 
Grand Total |  |  |  |  |  |  |  |  | 
Provide the estimated cost based on the LCCE*.
Develop the life cycle cost information for Phase 3 based on any changes or refinement in scope of the program from when the Major IT Business Case was developed
ILLUSTRATIVE
Source Documentation from Playbook
LCCE
*To avoid duplication of effort, agencies are encouraged to use their existing budgetary documentation, when available, to provide cost estimates.

## Slide 11: Human Resources/Staffing Plan Update (Customer)
Provide an Organization Chart and indicate required number of full time equivalents (FTEs)/resources, existing resource gaps, and plan to fill resource gaps
Consider including the following:
The roles and responsibilities needed for the customer migration team for Phase 4
Total number of resources needed and total number of resources staffed
The percentage of time required for each position on the customer migration team
Vacant positions and plan to fill each position
For each role, indicate if resources are in an acting in an acting, detailed, or contractor-filled position
Source Documentation from Playbook
Human Resources/Staffing Plan

## Slide 12: Human Resources/Staffing Plan Update (Provider)
Provide an Organization Chart and indicate required number of full time equivalents (FTEs)/resources, existing resource gaps, and plan to fill resource gaps
Consider including the following:
The roles and responsibilities needed for the provider migration team for Phase 4
Total number of resources needed and total number of resources staffed
The percentage of time required for each position on the provider migration team
Vacant positions and plan to fill each position
For each role, indicate if resources are in an acting in an acting, detailed, or contractor-filled position
Source Documentation from Playbook
Human Resources/Staffing Plan

## Slide 13: Procurement Approach (Customer)
Provide the details around planned and awarded procurements to support the migration
Consider including planned and awarded procurements, including the provider Requests for Proposal (RFPs) (Commercial only) using the table below:
Have Operations and Maintenance (O&M) Service Level Agreements (SLAs) been defined?
Source Documentation from Playbook
Procurement Plan
Planned Procurement (including Scope) | Acquisition Strategy | Status* | Planned Contract Value | Expected Award Date | Expected Period of Performance
Data Conversion: Provide services to extract and translate data from legacy application… |  |  |  |  | 
ILLUSTRATIVE
*Statuses may include: Early Planning, Requirements Defined, RFP Released, Award Complete

## Slide 14: Procurement Approach (Provider, Federal)
Provide the details around planned and awarded procurements to support the migration
Consider providing planned and awarded procurements using the table below:
Source Documentation from Playbook
Procurement Plan
Planned Procurement (including Scope) | Acquisition Strategy | Status* | Planned Contract Value | Expected Award Date | Expected Period of Performance
Data Conversion: Provide services to extract and translate data from legacy application… |  |  |  |  | 
ILLUSTRATIVE
*Statuses may include: Early Planning, Requirements Defined, RFP Released, Award Complete

## Slide 15: Change Management and Communications Approach
Describe the approach and strategy for change management, communications, and stakeholder management
Consider providing updates to the following:
The stakeholders that will be impacted by the migration
The change management activities that are planned for the program lifecycle with activity owners for the following:
  Business Process Re-engineering
  Communications
  Workforce Alignment
Source Documentation from Playbook
Communications Plan

## Slide 16: Training Approach
Describe the program’s training approach including delivery method, schedule dependencies, and post Go-Live support
Consider including information on:
Training roles and responsibilities between the customer and provider
The curriculum, delivery method(s), and number of end users to be trained for each topic
The approach to post-Go-Live support (e.g., refresher training offered by provider, centrally stored recorded trainings)
Source Documentation from Playbook
Training Plan

## Slide 17: Help Desk Approach
Describe the help desk strategy for Operations and Maintenance (O&M)
Consider providing an overview of the following:
The services that will be acquired from the provider for help desk support
The strategy for tiering help desk support
The approach to escalating inquiries, incidents, and issues
Source Documentation from Playbook
Integrated Help Desk Plan

## Slide 18: Data Management/Data Quality Approach
Provide an overview of the data management and quality approach including an overview of findings from the initial data assessment
Provide updates to the following:
The results of your data quality assessment
Data cleansing activities that have already begun
The timeline for future data cleansing activities
Success criteria used to measure data quality
Source Documentation from Playbook
Data Governance Model Data Cleansing Plan

## Slide 19: Integrated Program Governance Model
Describe the integrated program’s governance model
Consider providing the following:
The governance structure, which identifies the roles, responsibilities, and which offices are represented
A description of integration points between customer and provider governance groups
The process, cadence, and timeline to make decisions
The process and criteria used to escalate decisions, issues, and risks
Source Documentation from Playbook
Governance Charter

## Slide 20: Lessons Learned
Describe the overall lessons learned from the Engagement Phase
Consider providing an overview of:
What worked well during the phase
What could be improved during future implementations
Recommendations to be incorporated for the Migration phase
Source Documentation from Playbook
Lessons Learned Report

## Slide 21: Next Steps
Please describe the activities planned for the next 30, 60, and 90 days